# Meeting Minutes

Project Name: 150th Anniversary Campanile Gift

Meeting Purpose: Project Progress Review and Design Coordination Meeting

Secretary: Madison Hageman

Meeting Location: AEB

Date: February 19, 2026

Start Time – End Time: 8:30am - 9:00am

Duration: 30 minutes

Attendees: Madison Hageman, Lianchao Yu, Kyle McCrum, Junn Comajig

# 1. Agenda

| Agenda |  |
| --- | --- |
| Agenda Item | Owner |
| Finalize BOM | All Members |
| Submit BOM order for Elizabeth | Madison Hageman |
| Create Initial Exterior CAD Model | Madison Hageman |
| Model Architectural Details | Madison Hageman |
| Track shipment and arrivals of materials | All Members |
| Define initial electrical layout and component placement | Kylie McCrum, Lianchao Yu, Junn Comajig |
| Do simulation for the schematic | Kylie McCrum, Junn Comajig |
| DSP | Lianchao Yu |

# 2. Work Completed This Week

| Weekly Work |  |  |  |
| --- | --- | --- | --- |
| Action Item | Progress | Owner | Notes |
| Finalize BOM | Complete | All Team Members |  |
| Submit BOM order for Elizabeth | Complete | Madison Hageman |  |
| Create Initial Exterior CAD Model | In-Progress | Madison Hageman |  |
| Model Architectural Details | In-Progress | Madison Hageman |  |
| Track shipment and arrivals of materials | In-Progress | All Team Members |  |
| Define initial electrical layout and component placement | In-Progress | Kylie McCrum, Lianchao Yu, Junn Comajig |  |
| Do simulation for the schematic | Completed | Lianchao Yu |  |
| DSP | In-Progress | Lianchao Yu |  |
| All team PCB design | In-Progress | Kylie McCrum |  |

# 4. Takeaways

The team finalized and submitted the Bill of Materials, allowing both mechanical and electrical design work to move forward without further component uncertainty. Mechanical progress is advancing as exterior CAD modeling and architectural detailing continue, while the electrical team continues defining component placement and advancing DSP development. The schematic simulation has been completed, and PCB‑level simulation is now underway, providing early insight into circuit behavior as materials begin arriving. The team will continue tracking shipment status to ensure timely updates, and in the meantime, electrical layout work will proceed using borrowed components from the lab sponsor, enabling prototyping and subsystem refinement to continue without delay. These efforts are helping stabilize the electrical subsystem and prepare the team for more detailed layout refinement and integration work.

# 5. Next Week’s Plan

| Agenda |  |
| --- | --- |
| Agenda Item | Owner |
| Create Initial Exterior CAD Model | Madison Hageman |
| Model Architectural Details | Madison Hageman |
| Track shipment and arrivals of materials | All Team Members |
| Define initial electrical layout and component placement | Kylie McCrum, Lianchao Yu, Junn Comajig |
| Do simulation for the schematic | Kylie McCrum |
| Set up prototype circuit through bread board base on our schematic | Junn Comajig |
| DSP | Lianchao Yu |
| Draft Programming for RGB LED and speaker, and Debug | Lianchao Yu |
| Draft Programming for RTC peripheral, for recording the real world time | Lianchao Yu |
| Draft and Research push button and switch incorporation | Lianchao Yu |

# 6. Next Meeting

Date: February 26, 2026

Start Time – End Time: 9:00am - 10:00am

Location / Link: AEB

Expected Agenda: Design Progress Review and Prototype Circuit Development Meeting