# Meeting Minutes

Project Name: 150th Anniversary Campanile Gift

Meeting Purpose: Project Progress Review and Design Coordination Meeting

Secretary: Junn Comajig

Meeting Location: AEB

Date: February 26, 2026

Start Time – End Time: 8:00am - 8:30am

Duration: 30 minutes

Attendees: Madison Hageman, Lianchao Yu, Kyle McCrum, Junn Comajig

# 1. Agenda

| Agenda |  |
| --- | --- |
| Agenda Item | Owner |
| Create Initial Exterior CAD Model | Madison Hageman |
| Model Architectural Details | Madison Hageman |
| Track shipment and arrivals of materials | All Team Members |
| Define initial electrical layout and component placement | Kylie McCrum, Lianchao Yu, Junn Comajig |
| Do simulation for the schematic | Junn Comajig |
| Set up prototype circuit through bread board base on our schematic | Junn Comajig |
| DSP | Lianchao Yu |
| Draft Programming for RGB LED and speaker, and Debug | Lianchao Yu |
| Draft Programming for RTC peripheral, for recording the real world time | Lianchao Yu |
| Draft and Research push button and switch incorporation | Lianchao Yu |

# 2. Work Completed This Week

| Weekly Work |  |  |  |
| --- | --- | --- | --- |
| Action Item | Progress | Owner | Notes |
| Create Initial Exterior CAD Model | Complete | Madison Hageman |  |
| Model Architectural Details | In Progress | Madison Hageman |  |
| Track shipment and arrivals of materials | In progress | All Members | Elizabeth contacted us with a couple complications with some of the orders |
| Define initial electrical layout and component placement | In Progress | Kylie McCrum, Lianchao Yu, Junn Comajig |  |
| Do simulation for the schematic | Completed | Junn Comajig |  |
| Set up prototype circuit through bread board base on our schematic | Completed | Junn Comajig |  |
| DSP | Completed | Lianchao Yu |  |
| Draft Programming for RGB LED and speaker, and Debug | Completed | Lianchao Yu |  |
| Draft Programming for RTC peripheral, for recording the real world time | In Progress | Lianchao Yu |  |
| Draft and Research push button and switch incorporation | In Progress | Lianchao Yu |  |

# 4. Takeaway

Updates to the ordered parts and the challenge of setting up footprints for special components in Altium were the key obstacles we encountered during this week’s senior design process. Elizabeth from Purchasing requested a manufacturer change for the three items the team ordered due to availability issues. In addition, Altium, our PCB design software, requires configuration for special components such as the Arduino to properly match the drilling holes on our PCB. This will require extra time since Altium is an additional tool we are using to generate a pre-cut PCB for easier assembly and faster production.

Despite these obstacles, the team continues to work on this part of the project and remains on track to achieve our goals based on the Gantt chart. On the other hand, the DSP and LED circuit applications have been successfully executed, confirming that our theoretical analysis works. This week, the initial exterior CAD structure was completed in Creo. The team will now focus on detailed architectural work to properly scale the model so that it fits the electrical components being used. This architectural work includes adding detailed features such as the railings, windows, and other exterior designs of the campanile to make it visually realistic. The team also tested one 3D print to ensure that the details are printing at good quality.

These architectural details should be completed within the next week. Once we finalize the circuit board dimensions, the bottom cavity that houses the circuit can be modified to the proper size to securely hold the components.

In addition, the updated Gantt chart is shown in the appendix below. It illustrates the progress we have made over the past four weeks since the start of the project.

# 5. Next Week’s Plan

| Agenda |  | Note |  |
| --- | --- | --- | --- |
| Agenda Item | Owner |  |  |
| Prototype board soldering and wiring | Junn Comajig |  |  |
| Prototype testing | Junn Comajig, Lianchao Yu, Kyle McCrum |  |  |
| Circuit to 3D model measurements | All Members |  |  |
| Create midterm presentations | All Members |  |  |
| Define initial electrical layout and component placement | Kylie McCrum, Lianchao Yu, Junn Comajig |  |  |
| Draft Programming for RTC peripheral, for recording the real world time | Lianchao Yu |  |  |
| Draft and Research push button and switch incorporation | Lianchao Yu |  |  |
| Update ordered parts |  |  |  |

# 6. Next Meeting

Date: March 5, 2026

Start Time – End Time: 8:00-8:30

Location / Link: AEB

Expected Agenda: Design Progress Review and Prototype Circuit Development Meeting

# 7. Appendix