# Meeting Minutes

Project Name: 150th Anniversary Campanile Gift

Meeting Purpose: Project Progress Review and Design Coordination Meeting

Secretary: Lianchao Yu

Meeting Location: AEB

Date: March, 03, 2026

Start Time – End Time: 8:00am - 8:30am

Duration: 30 minutes

Attendees: Madison Hageman, Lianchao Yu, Kyle McCrum, Junn Comajig

# 1. Agenda

| Agenda |  |
| --- | --- |
| Agenda Item | Owner |
| Prototype board soldering and wiring | Junn Comajig |
| Prototype testing | Junn Comajig, Lianchao Yu, Kyle McCrum |
| Circuit to 3D model measurements | All Members |
| Create midterm presentations | All Members |
| Define initial electrical layout and component placement | Kylie McCrum, Lianchao Yu, Junn Comajig |
| Draft Programming for RTC peripheral, for recording the real world time | Lianchao Yu |
| Draft and Research push button and switch incorporation | Lianchao Yu |
| Update ordered parts |  |

# 2. Work Completed This Week

| Agenda |  | Progress |
| --- | --- | --- |
| Agenda Item | Owner |  |
| Prototype board soldering and wiring | Junn Comajig | 50% |
| Prototype testing | Junn Comajig, Lianchao Yu, Kyle McCrum | 60% |
| Circuit to 3D model measurements | All Members | 50% |
| Create midterm presentations | All Members | 100% |
| Define initial electrical layout and component placement | Kylie McCrum, Lianchao Yu, Junn Comajig | 100% |
| Draft Programming for RTC peripheral, for recording the real world time | Lianchao Yu | 100% |
| Draft and Research push button and switch incorporation | Lianchao Yu | 100% |
| Update ordered parts |  | 100% |

# 4. Takeaway

## Hardware Design & Fabrication

- PCB Development: Designed a multi layer schematic and PCB layout for the Campanile’s control system using Altium Designer.

- Collaborated with the sponsor (Sam) to optimize the design for CNC milling, meeting all mechanical tolerances.

- Circuit Refinement: Improved the RGB LED synchronization array by replacing the N-channel MOSFET in the LED driver circuit with a higher-efficiency one(IRFZ44N) during breadboard validation. This iteration enhanced thermal performance and switching speed prior to final assembly.

Project Coordination and Research

- System Integration & Procurement: Conducted a comprehensive Bill of Materials (BOM) audit with the logistics lead (Elizabeth), confirming that all required specialized electronic components.

- Signal Integrity: Researched and investigated active and passive filtering techniques ( Low-Pass and Butterworth filters) to stabilize synthesized input waveforms. This research aims to effectively reduce high frequency noise before the signal reaches the audio amplification stage.

# 5. Next Week’s Plan

| Agenda |  |
| --- | --- |
| Agenda Item | Owner |
| Write firmware for all components | Lianchao Yu |
| Digital signal processing via matlab | Lianchao Yu |
| Debug and refine firmware | Junn Comajig, Lianchao Yu, Kyle McCrum |
| Create midterm presentation | All members |
| Create midterm report | All members |
| 3D print tolerance-test pieces | Madison Hageman |
| Evaluate print quality and adjust CAD | Madison Hageman |
| Print full tower and base prototype | Madison Hageman |

# 6. Next Meeting

Date: March 10, 2026

Start Time – End Time: 8:00-8:30

Location / Link: AEB

Expected Agenda: Design Progress Review and Prototype Circuit Development Meeting

# 7. Appendix